# D&D RPG Application

Implementation Progress & Status

Last Updated: March 3, 2026

## Overview

This document tracks what has been ACTUALLY implemented, tested, and deployed in the D&D RPG application. It serves as the source of truth for current functionality and is updated with each major milestone.

## Implementation Status

| Feature | Status | Notes |
| --- | --- | --- |
| Authentication | ✅ COMPLETE | User registration, login, JWT tokens. Tested and working. |
| Campaign Management | ✅ COMPLETE | Admin creates campaigns, assigns players. Tested and working. |
| Character Creation | ✅ COMPLETE | JSONB character_data, visibility controls. Tested and working. |
| Static Content System | ❌ NOT STARTED | Admin manages D&D 2024 classes, races, spells, items |
| GM Tools (NPCs) | ❌ NOT STARTED | NPC creation and management |
| GM Tools (Locations) | ❌ NOT STARTED | Location/map management |
| GM Tools (Session Notes) | ❌ NOT STARTED | Session planning and notes with visibility controls |
| Frontend (React) | ❌ NOT STARTED | React UI for all features |

## Current Database Schema

These tables currently exist in the PostgreSQL database and are fully functional:

### users

id (PK), email (unique), username (unique), password_hash, is_admin (boolean), created_at, updated_at

### campaigns

id (PK), name, description, created_by (FK→users), created_at, updated_at

### campaign_members

id (PK), campaign_id (FK→campaigns), user_id (FK→users), role ('gm' or 'player'), joined_at
UNIQUE(campaign_id, user_id)

### characters

id (PK), name, race, char_class, level, background, alignment
strength, dexterity, constitution, intelligence, wisdom, charisma
character_data (JSONB), user_id (FK→users), campaign_id (FK→campaigns)
is_visible_to_players (boolean), notes, created_at, updated_at

## API Endpoints Reference

All endpoints are tested and working. Base URL: http://localhost:8000

### Authentication Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/auth/register | Register new user |
| POST | /api/auth/login | Login, returns JWT token |
| GET | /api/auth/me | Get current user (requires auth) |

### Campaign Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/gm/campaigns | Create campaign (admin only) |
| GET | /api/gm/campaigns | List campaigns (own for players, all for admin) |
| GET | /api/gm/campaigns/{id} | Get campaign with members |
| PUT | /api/gm/campaigns/{id} | Update campaign (admin only) |
| DELETE | /api/gm/campaigns/{id} | Delete campaign (admin only) |
| POST | /api/gm/campaigns/{id}/players | Add player to campaign (admin only) |
| DELETE | /api/gm/campaigns/{id}/players/{user_id} | Remove player from campaign (admin only) |

### Character Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/characters | Create character in campaign |
| GET | /api/characters/campaign/{id} | List characters (own + visible) |
| GET | /api/characters/{id} | Get specific character |
| PUT | /api/characters/{id} | Update character (owner only) |
| DELETE | /api/characters/{id} | Delete character (owner only) |
| PATCH | /api/characters/{id}/visibility | Toggle visibility (GM only) |

## Test User Credentials

These test users were created via the seed_data.py script and are available in the database:

| User | Email | Password |
| --- | --- | --- |
| Admin (GM) | admin@dndapp.com | admin123 |
| Alice (Player) | alice@example.com | password123 |
| Bob (Player) | bob@example.com | password123 |
| Charlie (Player) | charlie@example.com | password123 |
| Test User | testuser@example.com | test123 |

## Test Data in Database

Campaign: Dragon Heist Campaign

- ID: 1

- Created by: Admin (user_id: 1)

- Members: Admin (GM), Alice (Player)

- Description: A thrilling adventure in Waterdeep

Character: Elara Moonwhisper

- ID: 1

- Owner: Alice (user_id: 2)

- Campaign: Dragon Heist Campaign (campaign_id: 1)

- Race: High Elf, Class: Wizard, Level: 2

- Visibility: Visible to all players (is_visible_to_players: true)

- Character Data (JSONB): spell_slots, spells_prepared

## Important Implementation Details

### Character System

- JSONB character_data field: Stores class-specific data flexibly (spell slots, fighting style, ki points, etc.)

- Visibility system: is_visible_to_players boolean - GM can toggle per character

- Permission logic: Players see own + visible characters. GM sees ALL characters in campaign.

- Character scope: Characters belong to ONE campaign (not many-to-many in V1)

### Campaign System

- Member relationships: campaign_members junction table with user info eagerly loaded

- User info in responses: Nested user object (id, username, email) for each member

- V1 restriction: Only admin can create campaigns. Players only see assigned campaigns.

### Authentication

- JWT tokens: User ID stored as STRING in token (not integer) - critical fix

- Token expiration: 30 minutes (configurable in config.py)

- Password hashing: bcrypt via passlib

## Known Issues & Fixes Applied

Issue 1: JWT Token Validation Failure

Problem: JWT library requires 'sub' claim to be string, not integer

Fix: Convert user_id to string when creating token: data={'sub': str(user.id)}

Issue 2: FastAPI Import Error

Problem: HTTPAuthCredentials doesn't exist in fastapi.security

Fix: Use HTTPAuthorizationCredentials instead

Issue 3: bcrypt Compatibility Warning

Problem: bcrypt version mismatch warning (trapped error reading version)

Status: Warning is harmless - password hashing works correctly despite warning

## Repository Information

GitHub Repository: https://github.com/Bobear92/DnD-App

Status: Public

Latest Commits:

- Initial setup and first commit

- Fix authentication - convert user_id to string in JWT tokens

- Add campaign management - admin creates campaigns and assigns players

- Add character creation with JSONB for class-specific data and visibility controls

## Development Environment

Both Computers Set Up:

- Laptop: Full environment, active development

- PC: Cloned from GitHub, fully functional

Database:

- Name: dnd_app_dev

- User: postgres

- Connection: Stored in backend/.env (gitignored)

Environment Variables (.env):

DATABASE_URL=postgresql://postgres:PASSWORD@localhost:5432/dnd_app_dev
SECRET_KEY=your-secret-key-change-this-in-production

## Next Steps

Planned features in priority order:

Option 1: Static Content System

- Admin manages D&D 2024 classes, races, spells, items

- Note: 2024 SRD exists but no free API yet - may need manual entry

Option 2: GM Tools

- NPCs: Create and manage non-player characters

- Locations: Map/location management with visibility

- Session Notes: Planning and notes with public/private toggle

Option 3: Frontend

- React UI for all implemented backend features

- Authentication, campaigns, characters

## Important Notes

V1 Foundation Phase:

Everything implemented so far is FOUNDATIONAL. All features will be expanded and deepened in future phases:

- Authentication → Add sessions, refresh tokens, OAuth

- Campaigns → User-created campaigns, invites, co-GMs

- Characters → Full class-specific sheets, inventory, leveling, multi-campaign

- Content → GM forking, versioning, full customization

Character Data Design Decision:

Characters belong to ONE campaign in V1. The many-to-many relationship (character in multiple campaigns) was discussed but deferred to future phases for simplicity.

This document should be updated after each major feature implementation.